MASTER TEST PLAN

Smart Recruitment Management System (SRMS)

Prepared by:            Group 5

Lead QA Engineer:       Võ Văn Thanh Phong (DE190421)

Institution:            FPT University Da Nang — Software Engineering

Class / Term:           SE20A05 — Summer 2026

Standard Reference:     IEEE 829-2008 Standard for Software Test Documentation

Document ID:            RMS-MTP-001 — Version 1.0

————————————————————————————————————————————————————————————

1. Introduction

1.1 Purpose

This Master Test Plan (MTP) defines the comprehensive testing strategy, scope, approach, schedule, and resources required to verify and validate the Smart Recruitment Management System (SRMS). Prepared in accordance with the IEEE 829-2008 standard, this document serves as the operational blueprint for all quality assurance activities within the project lifecycle.

1.2 Project Overview

SRMS is an intelligent web platform designed to streamline corporate hiring, automate applicant tracking (ATS), and apply advanced parsing algorithms for resume filtering. The system manages 39 specific use cases across 8 core logical modules to coordinate seamless workflows among candidates, recruiters, department heads, and hiring managers.

System Summary Matrix:
39 Use Cases  |  8 Core Modules  |  5 Primary Actor Roles  |  42 Business Validation Rules

2. Test Items

| Item Name | Description | Version |
| --- | --- | --- |
| SRMS Core Application | Full-stack application deployment containing frontend UI, backend API, and search layers. | 1.0 |
| Authentication & Security Module | Covers registration, multi-factor verification, RBAC mapping, and lockout rules. | 1.0 |
| Enterprise & Requisition Module | Handles personnel request workflows from submission to department level approval. | 1.0 |
| Position & Posting Module | Covers vacancy creation from requests, extraction tunes, and external job board publication. | 1.0 |
| Candidate Profile & Engineering | Manages CV ingestion, secure data isolation, parsing queues, and privacy options. | 1.0 |
| Job Discovery & Application | Verifies vector semantic search, job boards, and application tracking pipeline. | 1.0 |
| Talent Sourcing Module | Validates candidate hunting lists, AI recommendation feeds, and invitation matching. | 1.0 |
| Evaluation & Collaboration Engine | Tracks evaluation cards, evidence boxes, multi-candidate matrices, and final decisions. | 1.0 |

3. Features to Be Tested (Use Case Breakdown)

3.1 Module 1 — Authentication & Security

| UC ID | Use Case Name | Primary Actor | Norm | Alt | Exc | BRs | Est TCs | Priority |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| UC-AUTH1 | Register Account | Visitor | 1 | 1 | 2 | 2 | 6 | High |
| UC-AUTH2 | Verify Email | Visitor | 1 | 0 | 1 | 1 | 3 | Medium |
| UC-AUTH3 | System Login & Role-Based Redirection | All Roles | 1 | 2 | 2 | 3 | 8 | High |
| UC-AUTH4 | Forgot / Reset Password | All Roles | 1 | 0 | 2 | 2 | 5 | Medium |
| UC-AUTH5 | Limit Failed Login Attempts | Visitor/User | 1 | 1 | 1 | 2 | 5 | High |

3.2 Module 2 — Enterprise & Requisition Management

| UC ID | Use Case Name | Primary Actor | Norm | Alt | Exc | BRs | Est TCs | Priority |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| UC-DH1 | Submit New Recruitment Request | Department Head | 1 | 1 | 2 | 2 | 6 | High |
| UC-DH2 | Edit Rejected / Revision-Requested Request | Department Head | 1 | 1 | 1 | 1 | 4 | Medium |
| UC-DH3 | Track Recruitment Request Status | DH / Recruiter | 1 | 1 | 0 | 1 | 3 | Low |
| UC-DH4 | Look Up Request History (Audit Log) | DH / Manager | 1 | 0 | 1 | 0 | 2 | Low |
| UC-HM1 | View Request Approval Queue | Hiring Manager | 1 | 1 | 0 | 1 | 3 | Medium |
| UC-HM2 | Approve / Reject / Request Revision | Hiring Manager | 1 | 2 | 2 | 2 | 7 | High |

3.3 Module 3 — Job Position & Posting Management

| UC ID | Use Case Name | Primary Actor | Norm | Alt | Exc | BRs | Est TCs | Priority |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| UC-HR1 | Create Job Position from Approved Request | HR Recruiter | 1 | 1 | 1 | 2 | 5 | High |
| UC-HR2 | Edit Extracted Competency Criteria | HR Recruiter | 1 | 1 | 1 | 1 | 4 | Medium |
| UC-HR3 | Publish Job Posting | HR Recruiter | 1 | 0 | 1 | 1 | 3 | High |
| UC-HR12 | Handle Rejection of Out-of-Scope Request | HR Recruiter | 1 | 1 | 1 | 1 | 4 | Medium |

3.4 Module 4 — Candidate Profile & CV Engineering

| UC ID | Use Case Name | Primary Actor | Norm | Alt | Exc | BRs | Est TCs | Priority |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| UC-CD1 | Create & Update Basic Profile | Candidate | 1 | 1 | 1 | 1 | 4 | Medium |
| UC-CD2 | Upload CV / Paste CV Text | Candidate | 1 | 1 | 2 | 3 | 7 | High |
| UC-CD3 | Confirm CV Extracted Data | Candidate | 1 | 1 | 1 | 1 | 4 | High |
| UC-SYS1 | Monitor & Isolate CV Parsing Errors | System | 1 | 0 | 2 | 1 | 4 | Medium |
| UC-CD8 | Manage Data Evaluation & Option Out | Candidate | 1 | 1 | 1 | 1 | 4 | Low |

3.5 Module 5 — Job Discovery & Application

| UC ID | Use Case Name | Primary Actor | Norm | Alt | Exc | BRs | Est TCs | Priority |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| UC-CD4 | Search Jobs Using AI (Semantic Search) | Candidate | 1 | 2 | 1 | 1 | 5 | High |
| UC-CD5 | Apply for Job | Candidate | 1 | 1 | 2 | 2 | 6 | High |
| UC-CD6 | Track Application Status | Candidate | 1 | 1 | 0 | 0 | 2 | Low |

3.6 Module 6 — Talent Sourcing & Recruitment

| UC ID | Use Case Name | Primary Actor | Norm | Alt | Exc | BRs | Est TCs | Priority |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| UC-HR4 | Proactive Candidate Search (Sourcing) | HR Recruiter | 1 | 2 | 1 | 1 | 5 | Medium |
| UC-HR5 | View AI Candidate Recommendations | HR Recruiter | 1 | 1 | 1 | 1 | 4 | High |
| UC-HR6 | Send Job Invitation | HR Recruiter | 1 | 1 | 1 | 2 | 5 | High |
| UC-CD7 | Receive & Respond to Job Invitation | Candidate | 1 | 1 | 1 | 1 | 4 | Medium |

3.7 Module 7 — Evaluation & Insights Engine

| UC ID | Use Case Name | Primary Actor | Norm | Alt | Exc | BRs | Est TCs | Priority |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| UC-HR7 | View Detailed Candidate Evaluation | HR Recruiter | 1 | 0 | 1 | 0 | 2 | High |
| UC-HR8 | Trace Evidence (Explanation Box) | HR Recruiter | 1 | 1 | 0 | 1 | 3 | Medium |
| UC-HR9 | Compare Multiple Candidates | HR Recruiter | 1 | 1 | 1 | 1 | 4 | High |
| UC-DH5 | View Candidate Cards (Read-Only) | Department Head | 1 | 1 | 0 | 0 | 2 | Low |
| UC-SYS2 | Initialize Immutable Evaluation | System | 1 | 0 | 1 | 1 | 3 | High |
| UC-SYS3 | Apply Hard Constraints Check | System | 1 | 1 | 1 | 2 | 5 | High |

3.8 Module 8 — Feedback, Collaboration & Core

| UC ID | Use Case Name | Primary Actor | Norm | Alt | Exc | BRs | Est TCs | Priority |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| UC-HR10 | Package & Share Condensed Profile | HR Recruiter | 1 | 1 | 1 | 1 | 4 | Medium |
| UC-HR11 | Add Reviewer Feedback (HR) | HR Recruiter | 1 | 1 | 1 | 0 | 3 | Medium |
| UC-HM3 | Receive & View Condensed Profile | Hiring Manager | 1 | 1 | 1 | 0 | 3 | Medium |
| UC-HM4 | Add Reviewer Feedback (Manager) | Hiring Manager | 1 | 1 | 1 | 0 | 3 | Medium |
| UC-HM5 | Make Final Decision on Profile | Hiring Manager | 1 | 1 | 2 | 2 | 6 | High |
| UC-SYS4 | Validate LLM Output Schema | System | 1 | 0 | 2 | 1 | 4 | High |

4. Features Not to Be Tested

| # | Excluded Feature | Rationale / Scope Boundaries |
| --- | --- | --- |
| 1 | Third-party Core LLM Model Training | The system consumes fine-tuned models via external secure APIs; base weight re-training is out of scope. |
| 2 | Mobile Native Application | SRMS is optimized exclusively for modern web browsers; native Android/iOS shells are excluded. |
| 3 | Production Scale Load/Stress Testing | As an academic deployment, only baseline performance validation and concurrency sanity tests are covered. |
| 4 | Advanced Vulnerability/Penetration Auditing | Static security filters and basic input sanitation rules are checked; deep hardware penetration testing is out of scope. |

5. Test Approach & Strategy

5.1 Testing Levels

| Level | Scope & Boundary | Primary Responsibility | Tooling Stack |
| --- | --- | --- | --- |
| Unit Testing | Isolates methods, core parsing utility logic, and isolated schemas. | Hoàng Hoài Nam | JUnit / Jest |
| Integration Testing | Validates BullMQ vectors, internal API responses, and DB transitions. | Nguyễn Duy Hiếu | Postman / RestAssured |
| System Testing | Verifies full end-to-end user journeys against specified Use Cases. | Ngô Tuấn Dũng | Selenium / Playwright |
| User Acceptance (UAT) | Ensures compliance with stakeholder hiring parameters and scorecards. | Huỳnh Đăng Lý | Manual Checklist |

6. Entry & Exit Criteria

To ensure governance across cycle phases, strict entry thresholds are maintained:
• High-Priority test cases must achieve a 100% execution pass rate.
• Zero Blocker or Critical severity defects can remain active at cycle exit.
• All AI extraction schemas must validate successfully against core test payloads.